SUMMARY OF DECISIONS

Since this is the first iteration, the team focused mainly on the functionality rather than the visual presentation of the website. In our stand-up meetings, we discussed the user stories that we need to implement for the first iteration. After a careful consideration, the attributes for the website that we ended up selecting are the creation of a pool of questions and their respective answer options, addition of the questions in a survey page, saving the responses of the respondent on an external file and an admin login page. Since the customer is not interested in visualising the results yet, we decided to leave out the user story for the statistical report. The sharing of the results of the surveys is also omitted from this iteration.

As the team progressed through this iteration, we realised we had to modify some of the user stories due to time restrictions and the complexity of implementing the. In particular, our original plan was to include three options for the admin when creating answer options; yes/no, agree/disagree and other. The yes/no option automatically appends the two respective answer choices to the question, the agree/disagree option provides five options ranging from strongly agree to strongly disagree while the other option allows the admin to append as many answer choices they wish. However, the implementation of this criteria proved to be quite difficult. Thus, to make it easier, we decided to just let the admin create their own answer options.